REQUEST FOR PROPOSAL & SCOPE OF WORK

Duffel (Business/First Class Flight Search) & Avinode (Private Jet Empty-Leg Marketplace) API Integration

Issued by: [Your Company Legal Name]

Primary contact: [Primary Contact Name] — rzampetakes@gmail.com

Date issued: September 2, 2026

Proposal due: [Insert date — recommended 2–3 weeks from issue]

Project reference: Business-Class Search + Empty-Leg Marketplace MVP

# 1. Introduction & Purpose

We are building a two-part online travel platform: (1) a flight search engine restricted to Business and First class fares only, and (2) a marketplace for private jet “empty leg” listings (discounted repositioning flights). The core application — a Next.js + NestJS + PostgreSQL monorepo — is already built and deliberately structured so that live data providers can be plugged in behind existing adapter interfaces without changing search, ranking, or booking logic.

We are seeking a specialized development partner to implement two specific, well-scoped integrations against this existing codebase: (a) Duffel, for real-time Business/First class fare search, and (b) Avinode, for private jet empty-leg listings. This document serves both as the Request for Proposal (RFP) inviting your firm to bid, and as the Scope of Work (SOW) that will become Exhibit A of the resulting engagement contract.

# 2. Project Background

The application already includes: a monorepo scaffold (Next.js web app, NestJS API); a Prisma/PostgreSQL schema covering Users, Bookings, Flights, EmptyLegs, and Operators; a working mock-data path for both search domains (MockFlightProvider / MockEmptyLegProvider) so the app already runs end-to-end with zero live credentials; and pre-defined TypeScript interfaces (FlightProvider, EmptyLegProvider) that any provider — mock or real — must implement.

What's missing, and what this engagement is for: two “stub” provider implementations — DuffelFlightProvider and AvinodeEmptyLegProvider — already compile and satisfy the required interface, but every vendor HTTP call inside them is currently a placeholder returning no data. This engagement scopes the work to make those two integrations real, without touching anything else in the codebase.

# 3. Scope of Work (SOW)

## 3.1 Task 1 — Duffel Integration (Business/First Class Flight Search)

- Integrate the Duffel API (via the official @duffel/api SDK or direct REST) into DuffelFlightProvider at apps/api/src/modules/flights/providers/duffel/duffel-flight.provider.ts.

- Implement real offer-request creation using Duffel's offer_requests endpoint, passing origin, destination, dates, passenger count, and a cabin_class filter restricted to business or first — the platform must never surface economy or premium_economy results.

- Map Duffel's offer/segment response into the platform's existing normalized FlightOffer / FlightSegment types (packages/types/src/index.ts) exactly as documented — do not introduce a parallel type.

- Do not change the existing isEnabled() contract (checks DUFFEL_API_KEY).

- Handle and gracefully surface: authentication failures, rate limiting/backoff, slow or partial airline responses, empty result sets, and Duffel's offer-request → poll-for-offers pattern where applicable.

- Follow Duffel's documented search best practices (filters, timeouts) referenced in the existing code comments.

- Unit tests covering: successful search mapping, cabin-class filtering, error handling, and empty results.

- An integration test (or documented manual test plan) run against Duffel's test/sandbox environment.

Optional Phase 2 (to be priced separately, not included in the base scope): Duffel order creation / booking confirmation, webhook handling for order status changes, and refund/cancellation flow.

## 3.2 Task 2 — Avinode Integration (Private Jet Empty-Leg Marketplace Data)

- Integrate Avinode's developer API (developer.avinodegroup.com) into AvinodeEmptyLegProvider at apps/api/src/modules/empty-legs/providers/avinode/avinode-empty-leg.provider.ts.

- Implement the “End Client Empty Leg Search” API for on-demand queries, and design/implement the “End Client Empty Leg Subscription” webhook flow for push updates (Avinode's own documentation recommends this as the primary integration pattern).

- Persist incoming Avinode listings into the existing EmptyLeg Prisma table with source = 'avinode' and a populated sourceListingId, without disturbing platform_listed (operator-entered) rows.

- Map Avinode's listing payload into the platform's existing EmptyLegListing type (packages/types/src/index.ts).

- Do not change the existing isEnabled() contract (checks AVINODE_API_KEY).

- Handle listing expiry/removal — an empty leg sold or withdrawn on Avinode must stop displaying as available on our platform promptly.

- Confirm and document, as part of Milestone 1, the exact Avinode Marketplace account/subscription tier required to reach this API — access is account-gated, not an anonymous API key signup.

- Unit tests plus a documented manual test plan against Avinode's sandbox/test environment if one exists, or a recorded-fixture-based test suite otherwise.

## 3.3 Shared / Cross-Cutting Requirements

- Configuration exclusively via the environment variables already defined in .env.example (DUFFEL_API_KEY, AVINODE_API_KEY, AVINODE_API_SECRET) — do not introduce a new configuration mechanism.

- No secrets committed to source control at any point, in any commit.

- Structured logging on every outbound provider call (duration, success/failure, HTTP status) sufficient for production debugging.

- Providers must keep failing independently — a Duffel outage must never affect Avinode results or vice versa (already enforced by Promise.allSettled in FlightsService / EmptyLegsService; this behavior must not be changed).

- No changes to the FlightProvider / EmptyLegProvider interfaces, or to FlightsService / EmptyLegsService orchestration logic, without prior written client approval — this engagement is scoped to the two provider implementations only.

- Update platform/docs/architecture/api-provider-research.md with final, confirmed pricing/access details once real onboarding with each vendor is complete — this supersedes the preliminary research currently in that file.

- All code delivered as TypeScript, passing the existing pipeline (pnpm lint, tsc --noEmit, nest build) with zero new errors.

## 3.4 Out of Scope

- Amadeus, Sabre, or Travelport integration — explicitly excluded from this engagement.

- Any frontend/UI work in apps/web, apps/admin, or apps/operator-portal.

- Payment processing changes (Stripe / Stripe Connect) — already implemented and not part of this engagement.

- The loyalty program, dynamic pricing/markup engine, or any feature outside the existing Prisma schema.

- Duffel order creation/booking confirmation and Avinode's broker-side RFQ/booking flow, unless separately scoped under section 3.1's Optional Phase 2 or a future change order.

## 3.5 Existing Technical Assets Provided to the Selected Vendor

- Read access to the private GitHub repository (rzampetakes-sketch/airm-toolkit); branch to be specified at kickoff.

- Existing architecture documentation: platform/docs/architecture/ARCHITECTURE.md, database-schema.md, and api-provider-research.md.

- A working mock-data implementation for both domains (MockFlightProvider, MockEmptyLegProvider) as a reference for the exact expected output shape.

- Defined TypeScript interfaces (FlightProvider, EmptyLegProvider) and shared types (FlightOffer, EmptyLegListing) that deliverables must satisfy.

- A working local dev environment (Docker Compose for Postgres/Redis), documented in platform/README.md.

- Client will provide a Duffel test API key and will initiate the Avinode Marketplace application; vendor is expected to assist in navigating each vendor's onboarding as part of Milestone 1.

## 3.6 Deliverables

- A working DuffelFlightProvider implementation, merged to the agreed branch, passing CI.

- A working AvinodeEmptyLegProvider implementation (search + subscription/webhook ingestion), merged to the agreed branch, passing CI.

- An automated test suite covering both providers.

- An updated api-provider-research.md reflecting confirmed access/pricing details from real vendor onboarding.

- A short integration runbook: how to obtain/rotate credentials, how to monitor for provider outages, and known limitations.

- One knowledge-transfer session (recorded or live) walking the client's team through both implementations.

## 3.7 Acceptance Criteria

- A real search request against each provider (using client-provided or vendor-obtained test credentials) returns correctly normalized, cabin-filtered (Duffel) / status-filtered (Avinode) results through the existing GET /flights/search and GET /empty-legs/search endpoints, with no changes required to any controller or service outside the two provider files.

- Toggling USE_MOCK_PROVIDERS between true and false does not break the application in either state.

- The full test suite and pnpm build pass in CI.

- No secrets or credentials appear anywhere in git history.

# 4. Timeline & Milestones

The schedule below is indicative; bidders should propose their own timeline and milestone breakdown in their response.

| Milestone | Description | Target (from kickoff) |
| --- | --- | --- |
| M1 | Vendor onboarding: repo access granted; Duffel test key and Avinode account/credentials confirmed | Week 1 |
| M2 | Duffel integration complete, tests passing | Week 3 |
| M3 | Avinode integration complete (search + subscription), tests passing | Week 5 |
| M4 | Documentation, knowledge transfer, final acceptance | Week 6 |

# 5. Proposal Submission Requirements

Bidders must include the following in their response:

- Company overview and relevant experience — specifically, prior GDS/NDC integrations (Duffel, Amadeus, Sabre, or similar) and/or private aviation or charter marketplace integrations (Avinode or similar).

- Named team members with relevant experience or CVs.

- Proposed technical approach for each of the two integrations.

- A detailed timeline with milestones, referencing Section 4.

- A fixed-price or time-and-materials quote, broken out per milestone.

- References from at least two comparable past engagements.

- A sample of previous, comparable integration work (code sample or case study; redacted if under NDA).

- Assumptions and risks the bidder foresees.

- A proposed warranty/support period following delivery (e.g., a 30-day bug-fix window).

# 6. Evaluation Criteria

| Criterion | Weight |
| --- | --- |
| Relevant technical experience (GDS/NDC + private aviation APIs) | 30% |
| Proposed technical approach & understanding of the existing architecture | 25% |
| Price / commercial terms | 20% |
| Timeline / delivery speed | 15% |
| References & quality of past work | 10% |

# 7. Commercial Terms & Budget Guidance

- Engagement type: [Fixed price per milestone / Time & materials — client to select before issuing].

- Indicative budget range: [Insert budget range, e.g., $15,000–$35,000 USD total]. Bidders should price against the scope in Section 3; a phased quote separating Task 1 (Duffel) from Task 2 (Avinode) is welcome, since either may be commissioned independently.

- Suggested payment schedule, tied to the milestones in Section 4: 25% at M1, 25% at M2, 25% at M3, 25% at M4/final acceptance — subject to negotiation.

- All third-party vendor fees (Duffel per-transaction fees, Avinode Marketplace subscription) are the client's responsibility, not the integration vendor's, unless otherwise agreed in writing.

# 8. Vendor Qualifications

- Demonstrated prior experience with at least one GDS/NDC aggregator (Duffel, Amadeus, Sabre, Travelport, or equivalent).

- Prior experience with a private aviation/charter marketplace API (Avinode or equivalent) is preferred but not required.

- Proficiency in TypeScript/Node.js and NestJS — the existing backend stack.

- Working proficiency with Prisma and PostgreSQL.

- Comfort working inside a small, existing codebase under an established adapter-pattern architecture, rather than a greenfield build.

# 9. Confidentiality, IP & Security

- All code, credentials, and business information shared as part of this RFP process are confidential.

- A mutual NDA will be executed prior to any repository access being granted.

- All work product (code and documentation) delivered under this engagement is a work-for-hire and becomes the sole property of [Your Company Legal Name] upon payment.

- The vendor must not store production API credentials outside the agreed secrets-management approach (environment variables / secrets manager) — no credentials in code, tickets, or chat, ever.

# 10. Submission Instructions

Submit proposals to: [Primary Contact Name], rzampetakes@gmail.com

Proposal due date: [Insert deadline]

Questions accepted until: [Insert date, e.g., 5 business days before the deadline]

Anticipated vendor selection: [Insert date]

Anticipated kickoff: [Insert date]

# Appendix A: Relevant Interfaces & File References

For technical bidders evaluating feasibility and level of effort — all paths relative to the repository root's platform/ directory:

- Provider interfaces: apps/api/src/modules/flights/providers/flight-provider.interface.ts; apps/api/src/modules/empty-legs/providers/empty-leg-provider.interface.ts

- Stub implementations to complete: apps/api/src/modules/flights/providers/duffel/duffel-flight.provider.ts; apps/api/src/modules/empty-legs/providers/avinode/avinode-empty-leg.provider.ts

- Shared types: packages/types/src/index.ts (FlightOffer, FlightSegment, FlightSearchParams, EmptyLegListing, EmptyLegSearchParams)

- Orchestration — reference only, not to be modified without approval: apps/api/src/modules/flights/flights.service.ts; apps/api/src/modules/empty-legs/empty-legs.service.ts

- Prisma schema: apps/api/prisma/schema.prisma (Flight and EmptyLeg models)

- Reference “known-good shape” implementations to model output against: MockFlightProvider, MockEmptyLegProvider, InternalEmptyLegProvider

# Appendix B: Required Environment Variables / Credentials

- DUFFEL_API_KEY

- AVINODE_API_KEY

- AVINODE_API_SECRET

- USE_MOCK_PROVIDERS — must remain functional as a fallback after this engagement, not be removed